## Slide 1: aytheon Senior Design Project Android Based Situational Awareness: Moving Map
Tom Atnip, Susi Cisneros,
Sam Kim, Seth Troisi
October 17, 2012

## Slide 2: Problem Statement
Provides state-of-the-art electronics, mission systems integration and other capabilities for Government markets
Situational Awareness is being aware of and understanding the environmental elements around you
There exists a need for a mobile system that is similar to currently existing solution
Notes: Tom write

## Slide 3: Key Features
View map of surrounding area
View points of interest on the map
View current location on the map
App must not require internet access
App must be Android based
App must work on any size android device
Notes: Common Mapping features plus no internet plus intranet

## Slide 4: Requirements
The system shall let the user zoom using an on-screen button
The system shall display map tiles that are either stored on the device or provided by a local server
The system shall georeference the location of the device
The system shall let the user change default settings via a settings menu found in the menu bar
The system shall display a compass
The system shall let the user toggle heading/north up by clicking the compass
The system shall receive GPS data from a local server or the device
The system shall display properly on both mobile phones or tablets
Notes: Key Needs

## Slide 5: Process
Using a modified version of the waterfall model called Swift
Project code and documentation hosted on GitHub
Client allows flexible coding process
  Short sprints with deliverables at the end of each
  Kanban board to track progress of code pieces
Notes: Swift – modified waterfall
Schedule on next slide
Github for version control/ticket tracking
Plan to use a kanban board for features during coding

## Slide 6: Assumptions, Risks, & Opportunities
Assumptions
There exists an open source mapping engine for Android devices
The mapping engine does not require an internet connection to run
Android devices can connect to a local server
Risks
Performance of the system
Organizing data in the correct format in a timely manner
Opportunities
Finding a feature complete mapping engine
Notes: Talk about solutions to risks
Copy things from docs

## Slide 7: Current Progress
Listen to Sam and Seth talk about doing work

## Slide 8: Questions?